## Slide 1: Project Life Cycle

## Slide 2: Project Phases
Identification
Preparation
Appraisal
Approval
Implementation
Completion
Evaluation
Termination

## Slide 3: Conceptualization phase
The initiation processes determine the nature and scope of the project.
The key project controls needed here are an understanding of the social environment and making sure that all necessary controls are incorporated into the project

## Slide 4: Planning
The initiation stage should include a plan that encompasses the following areas:
Analyzing the needs/requirements in measurable goals
Reviewing of the current operations
Financial analysis of the costs and benefits including a budget
Stakeholder analysis, including users, and support personnel for the project
Project charter including costs, tasks, deliverables, and schedule

## Slide 5: Formation phase (preparing proposal)
Preparing the proposal After the initiation stage, the project is planned to an appropriate level of detail.
The main purpose is to plan time, cost and resources adequately to estimate the work needed and to effectively manage risk during project execution.
As with the Initiation process, a failure to adequately plan greatly reduces the project's chances of successfully accomplishing its goals.

## Slide 6: Project planning generally consists of
Determining how to plan;
Developing the scope statement;
Selecting the planning team;
Identifying deliverables and creating the work breakdown structure;
Identifying the activities needed to complete those deliverables and networking the activities in their logical sequence;

## Slide 7
Estimating the resource requirements for the activities;
Estimating time and cost for activities;
Developing the schedule;
Developing the budget;
Risk planning;
Gaining formal approval to begin work.

## Slide 8: Operational phase (executing)
Executing consists of the processes used to complete the work defined in the project management plan
Execution process involves coordinating people and resources
Integrating and performing the activities of the project in accordance with the project management plan.
The deliverables are produced as outputs from the processes performed as defined in the project management plan

## Slide 9: Planning in operational phase
Monitoring and controlling consists of those processes performed to observe project execution so that potential problems can be identified in a timely manner and corrective action can be taken, when necessary, to control the execution of the project.
The key benefit is that project performance is observed and measured regularly to identify variances from the project management plan

## Slide 10: Monitoring and controlling
It consists of those processes performed to observe project execution
The key benefit is that project performance is observed and measured regularly to identify variances from the project management plan
Measuring the ongoing project activities ('where we are');
Monitoring the project variables (cost, effort, scope, etc.) against the project management plan and the project performance baseline (where we should be);
Identify corrective actions to address issues and risks properly (How can we get on track again);

## Slide 11: Termination/ withdrawal phase
Closing includes the formal acceptance of the project and the ending thereof.
Administrative activities include the archiving of the files and documenting lessons learned.
This phase consists of:
Project close: Finalize all activities across all of the process groups to formally close the project or a project phase
Contract closure: Complete and settle each contract and close each contract applicable to the project or project phase

## Slide 12: Planning: Termination phase
Finalize all activities across all of the process groups to formally close the project or a project phase
Complete and settle each contract and close each contract applicable to the project or project phase
Question of sustainability